## Slide 1: Project Management Principles
(or what’s a really good process and documents to consider)
(and how I’d run your game dev process if I was your digital producer)
Notes: Based on Prince II which is what the government uses. Also from several years of experience coordinating programmes and producing film shoots and DVD production.

## Slide 2: About me
IT Apps projects and Programme for about 7 years,
Film and broadcast media (Including running my own production company)
Currently?
My name is Shirley:
I’m a Mass Effect Addict
(hi Shirley is the correct response)
Notes: I’ve been working on IT Apps projects and Programme for about 7 years, and I’ve also worked a bit on short films: AD, Producer, Art Dept, Director, Runner (and anything in between). Useless trivia: I can lace a 1” and a 4plate Steenbeck syncing sounds and image.
I’m currently working on the Social Housing Transfer (IT Apps) Programme at MSD, advising on processes and documentation. I also manage resources and budget.
I spend my days haranguing Project Managers in order to “oil the wheels” as the Programme Managers Right Hand person
I also like gaming (ME trilogy, Portal 1&2, Alice...)
So… I’ve done informal gap analysis and think there’s a spot for some formal project management ideas to be applied

## Slide 3: WHY??
structure
projects get waylaid without a clear plan.
listening to people talk about where things weren’t quite right in their game dev, and I’ve thought “this is where I come in!”
And I want to play your game!
Notes: Because these provide a structure of what you intend to do (and what you’re not going to include), who you need, timelines, budget (yes $0 is a budget), market, platforms and other sensible stuff…
Because too many projects get waylaid and stuck without a clear vision or plan. And I want to play your game!
Mainly because I’ve sat at these listening to people talk about where things weren’t quite right, and thought “this is where I come in!”

## Slide 4: Concept Paper
brief overview of your idea that provides a high level explanation of the idea.
Not too brief…
Write about hardware, software (apps / platforms), marketing intent, audience…
Notes: This is a brief overview of your idea. No more than about 2 pages that provides a high level explanation of the idea.
Not too brief, for example the Mass Effect 3 brief could be “save the galaxy, build a harem” but that’s too short.
Write what platforms you’ll develop for, engines you’ll use to create, how you think you’ll market it, your intended audience demographic (age, gender, interests)
What’s great about this is that it provides an opportunity to have some initial thought about what you want to do; which means that if criteria can’t be met yet, the project can be put on hold but you haven’t wasted work.
Also look at what else is out there that is similar

## Slide 5: What we’d call a business case…
This is the big document that explains your game:
  Storyline (aka the script)
  Characters (Tell us who they are!)
  Events
timeline of tasks
all resources you think you’ll need
Budget. What are you going to spend?
Test / release plans
Risks and Issues
Notes: This is the big document that will explain the basis of your game:
  Storyline
  Characters (who is the protag, do you have one? Tell us who they are!)
  Events
It includes a timeline of what you plan to do when (the big ticket items, plus when you think you’ll do the smaller bits)
Include all resources you think you’ll need, a resource is a person or a thing. How many machines will you need to code on, will you need a render farm, will you need a LAN set up for file sharing etc
Budget. How much you think it’s going to cost; then treble it and add on 70%contingency.
Risks. Not the personal risk you’re taking by creating this, but the risk of events occurring, and if they do, how will you mitigate them These are normally the most critical risks – those with a severe consequence and a pretty high likelihood.
Issues. Similar to a risk, but these are risks that have occurred.

## Slide 6: Risks and Issues
Risks are a list of things that might happen to the project
If a risk actually occurs (someone has a meltdown and steals away your server etc), then it becomes an issue
Issues need attention
Notes: Risks are a list of things that might happen to the project, and are rated on the consequence and likelihood of them occurring. Mitigations should be planned for (what will we do if this occurs)
If a risk actually occurs (someone has a meltdown and steals away your server etc), then it becomes a risk.

## Slide 7: Waterfall v Agile v Waterfagile…
Many methodologies :
Waterfall.
Agile.
“Waterfagile”.
Notes: Many type of methodologies for the actual work. Some suit bigger projects, others smaller. Some are hybrids and work even better.
Waterfall: very defined longer periods that follow on from each other. Suited for bigger projects with more people; on a GANTT chart, it looks like a waterfall. Can be lumbering and slow, but is very scope focussed, so requires strong scope change controls.
Agile: short but frequent iterations, with dev occurring during requirements defining. Great for smaller projects and smaller teams. Less change controls used as dev is on the fly, making the whole project much more responsive. However, can cause projects to run late due to too many changes, and over budget due to a lack of control on the scope.
“Waterfagile”: a mix of the above. Dev occurs during requirements work, but nearer to the end. Changes are controlled, but still responsive, allowing for a quicker turn around. This is my favourite for bigger projects.

## Slide 8: Resourcing – or who’s doing what?
Who’s doing what?
How are you tracking their progress?
Agile / Kanban walls
Electronic and online Tools.
Image courtesy of adiera1 @ deviatnart
Notes: Who’s doing what? It’s a bit like picking a squad on ME.
How are you capturing who is doing what task and how far through it they are?
Agile / Kanban walls
Tools: Planview, Primavera, MSProject, even XL can be used to track who is doing what tasks and progress.

## Slide 9: Monitoring and Reporting
How are you going against plan?
What’s derailed progress?
What areas need attention this week?
Frequency of reporting?
Notes: How are you going against your plan?
What’s derailed progress?
What areas need attention this week?
What tasks / stories / actions / shots need to be brought forward / pushed back? How relevant is the planned schedule to what you’re doing now? (move those stickies around on the wall)
How often will you report?

## Slide 10: Release plans
How do you plan to deploy from dev to test to dev to test to prod?
How will you release patches to fix bugs?
How will you address undocumented features?
Notes: If your game is big enough, are you going to do iterative releases or one big ole code dump? These are things that should be noted in the plan.
How will you release patches to fix bugs?

## Slide 11: testing
How do you plan to undertake testing?
How are you going to attempt bug fixes?
How are you going to categorise your bugs?

## Slide 12: Lessons Learned
Review the process and note what went well, what didn’t go well, what could be improved and WTF?
Notes: This is a chance to review the process and note what went well, what didn’t go so well, what could be improved upon and WTF? Get a few beers, pizza, whatever, but note it down and learn from the experience.
The following slide is a great example of a lessons learned session for a game app, RunRabbitRun… this app was built in a week by 4 people as part of the Enspiral Dev Academy.

## Slide 13: Run Rabbit Run LLR

## Slide 14: Legal documents
Nothing trashes a friendship like money
Notes: Nothing trashes a friendship like money.
  Get contracts written up to state how much equity each person owns, get it independently witnessed and all parties need to sign and have their own copy.
  Also note how much funding each person has put into the project – this can translate to the percentage of equity that this person subsequently owns.
  Document everything and anything. It can save friendships and fights later on. It also means if someone wants out, there is clear knowledge of their input.
This extends to anyone you bring in to work on the game, especially if you’re operating on a points basis rather than outright hourly / job rates.

## Slide 15: So, who else does this stuff?
Many PMs are happy to share knowledge.
Places to look for these people are:
Game Developers of Wellington facebook page
IdeaForge
LinkedIn
Notes: Many PMs are happy to share knowledge, not all have a foot in both the corporate and the creative camps.
Places to look for these people are:
Game Developers of Wellington facebook page
IdeaForge
LinkedIn
Look for people who have both creative and corporate backgrounds; they will understand the game dev process a little better.

## Slide 16: In summary…
This may seem quite boring:
these are important; They provide a framework of tools to plan and monitor work.
Not imperative to use them all, only what works.
Notes: This may seem quite boring and not the fun part of a project, and this stuff isn’t fun. You’re right. It’s not fun. But it is essential to have some form of planning and documentation about your project.
These tasks and processes are important. They allow you to think about the project you’re producing, to think about more than just the code.
They provide a framework of tools to plan and monitor work; if you’re wanting to produce games, these all help.
It’s not imperative to use them all, so use what’s good for you.

## Slide 17: How to contact me?
Email: Shirleyjones.156@gmail.com
Ello: @tis_Shirley
Ideaforge: Shirley
LinkedIn: nz.linkedin.com/pub/shirley-jones/15/a76/151/
(also happy to do v/o work)

## Slide 18: Thanks to…
Amelia, Steve, Ricardo and Adam from “RunRabbitRun” for letting me use their lessons learned review slide from the graduation pitch
Enspiral Dev Academy for letting me coerce their students into letting me the slide
Dave (Mr Me) for putting up with me doing ad hoc gap analysis of how things could work better for game devs
Aimee at NerdNite and IdeaForge for providing sanity.
BizDojo, for hosting us tonight and providing vittels
Wellington Game Dev MeetUp for allowing me to rave at you for a while about documentation and processes
Vic Uni for letting us use their space.
NOW GO EAT PIZZA!